**FIELD REPORT:** Fields Art Center Report, 7/2/2013

|  |  |
| --- | --- |
| **Prepared by:**  | Larry Atchison |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|

|  |  |  |
| --- | --- | --- |
| **Parties Present** | **Organization** | **Email Address** |
|  Larry Atchison |  | atchison@lclark.edu |

 |
| **General Observation**  | * Focus of painting now on sculpture studios on level 1.
* Cooling for 209 being completed this week.
* Landscape subcontractor to replace pavers on south side 7/3.
 |
| **Photos**  |  |
| **Glass replaced and cleaned.**  | **Outdoor unit for cooling computer lab in 209.**  |
| **Interior corridor painting complete.**  | **Stairwell painting in progress**  |
| **Prepping and repairing walls in 103.**  | **Ceiling in 102 painted white.**  |
| **100 level corridor painted.**  |  |