**FIELD REPORT:** Fields Art Center Report, 7/2/2013

|  |  |
| --- | --- |
| **Prepared by:** | Larry Atchison |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  |  | | --- | --- | --- | | **Parties Present** | **Organization** | **Email Address** | | Larry Atchison |  | atchison@lclark.edu | | | |
| **General Observation** | * Focus of painting now on sculpture studios on level 1. * Cooling for 209 being completed this week. * Landscape subcontractor to replace pavers on south side 7/3. | |
| **Photos** |  | |
| **Glass replaced and cleaned.** | | **Outdoor unit for cooling computer lab in 209.** | |
| **Interior corridor painting complete.** | | **Stairwell painting in progress** | |
| **Prepping and repairing walls in 103.** | | **Ceiling in 102 painted white.** | |
| **100 level corridor painted.** | |  | |