**FIELD REPORT:** Sewer Report, Run B, 7/16/2013

|  |  |
| --- | --- |
| **Prepared by:** | Larry Atchison |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  |  | | --- | --- | --- | | **Parties Present** | **Organization** | **Email Address** | | Larry Atchison |  | atchison@lclark.edu | | | |
| **General Observation** | * Getting started with this run this week. * M&M Construction to have fencing in place this morning | |
| **Photos** |  | |
| **Pavers removed for new manhole** | | **Survey stakes and utility locating paint** | |
| **Tree protection in place and plants salvaged** | | **200' of 8" pipe welded and ready to be pulled through as existing pipe is burst** | |